

|  |
| --- |
|  |
| WMS GO LIVE CHECKLIST |
| Tryon SolutionsAuthored by: James Prior |



Remember that this checklist serves as a starting point, and it is essential to adapt it to your specific WMS implementation project. Ensure that you have a clear understanding of your project's unique requirements and tailor this checklist accordingly.

How to use the Checklist:

* Customize Sections: Review each section of this checklist and tailor it to your specific project's requirements.
* Responsibilities: Assign responsibilities to team members or departments for each checklist item.
* Dates and Deadlines: Set clear timelines for each task and ensure that they are met.
* Documentation: Keep detailed records of all actions taken during the go-live process.
* Contingency Planning: Make sure that you have a well-defined contingency plan in case of unexpected issues.

|  |
| --- |
| Overall WMS |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  User accounts are configured in the production instance(s) with the appropriate privileges, and verified to work on their respective devices/platforms prior to go live  |   |   |   |   |
|  All required physical and virtual resources are budgeted and earmarked for use prior to go live  |   |   |   |   |
|  Communication and workspace plans are in place  |   |   |   |   |
|  Any customizations or deviations from standard product are known and assigned to specific developers, and have been signed off on by the customer  |   |   |   |   |

* Expectations: If necessary, create an additional checklist to manage customer expectations or deliverables as per your project scope and agreements.

|  |
| --- |
| Training and Documentation |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  Users understand the basic project plan, naming conventions/terms, and where to go for assistance  |   |   |   |   |
|  Users have been trained on their tasks, best-practices, and responsibilities and have clearly demonstrated competence  |   |   |   |   |
| Key users are ready to assist and support the implementation |   |   |   |   |
|  All processes, including SOP, have been documented to agreed-upon standards and copies are available to everyone involved  |   |   |   |   |
|  Training materials are available to everyone involved and are designed to be updated as needed for future versions  |   |   |   |   |
|  Any RF function keys or other helpful shortcuts are documented and available as needed  |   |   |   |   |

|  |
| --- |
| Data Conversion |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  Data conversions have been performed and all of the master and transactional data are loaded and verified into the production instance  |   |   |   |   |
|  All transactions have been removed from the production instance  |   |   |   |   |
|  Data backup and database maintenance strategies have been agreed upon and tested  |   |   |   |   |

|  |
| --- |
| Cutover / Migration |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  Everyone involved agrees to the cutover plan and timeline  |   |   |   |   |
|  All open orders and receipts are closed and completed in currents system prior to go live  |   |   |   |   |
|  Any necessary rollouts or hotfixes have been applied in the proper sequence and according to schedule  |   |   |   |   |

|  |
| --- |
| Testing |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  Initial vendor and customer infrastructure compatibility and reliability check  |   |   |   |   |
|  End-to-end user acceptance testing has been performed, and the customer has signed off that all issues have been resolved and all connections between the WMS vendor and customer instances are verified working  |   |   |   |   |
|  Integration testing has been performed on the entire production system (including any involved ERP systems), and the customer has signed off that all issues have been resolved  |   |   |   |   |
|  Regression testing has been performed (preferably via an automated testing solution) on the entire production system for key user flows like receiving, put away, picking, inventory management, and dispatch  |   |   |   |   |
|  Performance/Volume testing has been performed on the entire system using peak production volumes, and the customer has signed off that the response times are adequate  |   |   |   |   |

|  |
| --- |
| Hardware and Consumables |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  All workstations and instances have been identified and configured, and can connect to production instances  |   |   |   |   |
|  All report and label printers have been identified and configured, and have had at least several test prints performed  |   |   |   |   |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Any required RF devices, scanners, and scales have been identified and configured, and tested to read bar codes, and can connect to the production instances |   |   |   |   |
|  Any required scanners and scales have been identified and configured, and can connect to the production instances  |   |   |   |   |
|  Adequate quantities of toner and/or label stock have been acquired to support printing reports and labels  |   |     |   |   |

|  |
| --- |
| Post Go Live |
| Assignments & User Roles | Completed Y/N | Comments | Sign-Off | Date |
|  Any support personnel or other team members remaining on-site are known to everyone involved in the project  |   |   |   |   |
|  The support ticket process and review schedule has been communicated to everyone involved in the project  |   |   |   |   |
|  Success metrics and KPIs are in place to track the progress post go live  |   |   |   |   |
|  Disaster recovery/contingency procedures and business continuity plans are in place for worst-case scenarios, including a master inventory data reload option  |   |   |   |   |
|  All customer agreements (whether tied to service levels, performance, capacity, etc…) have processes in place to measure, manage, and track them  |   |   |   |   |

INFO@TRYONSOLUTIONS.COM 888.256.2177 TRYONSOLUTIONS.COM

Tryon Solutions is a registered trademarks of Tryon Solutions, Inc. Other products and services may be trademarks of their respective companies.

Copyright © 2023 Tryon Solutions, Inc. All Rights Reserved.